Micro-Investment App — FYP Roadmap

Phase 0 — Requirements Lock (January)

- Finalize SRS v1.1 (see review below)

- Finalize Use Case model + UI mockups

- Deliverable: SRS, Data Dictionary, Use Case diagram + descriptions, low-fi mockups

Phase 1 — Analysis (February)

- Conceptual model (entity/boundary/control classes) from FR01–FR13

- Dialog map (state machine of UI screens S-01 → S-06)

- Decide and document the simulation algorithm - this is the single most important technical decision in the project and needs to be locked before design

- Deliverable: Class diagram (analysis-level), dialog map

Phase 2 — Design (March)

- Design class diagram (map analysis classes - design classes, add control/container classes)

- System architecture: mobile client - REST API - Postgres

- Design the peer-grouping & benchmarking algorithm in detail (grouping keys, minimum group size fallback, percentile computation strategy)

- Database schema (from Data Dictionary tables)

- Tech stack decision + project skeleton scaffolded

- Deliverable: design class diagram, DB schema, architecture diagram, empty skeleton repo

Phase 3 — Core Implementation, Round 1 (April)

- Auth (register/login, password hashing) - FR01, FR02, NFR-06

- Profile setup + budget-band derivation - FR03

- Portfolio template CRUD (seed data) - FR04

- Deliverable: working auth + profile flow, unit tests for password hashing & validation

Phase 4 — Simulation Engine (May)

- Simulation configuration + validation - FR05

- Deterministic portfolio value time-series calculation - FR06

- Contribution persistence - FR07

- black-box (equivalence class/boundary value) test target, clear numeric input ranges (amount, frequency, duration)

- Deliverable: simulation engine + test suite, dashboard can display real data — FR08

Phase 5 — Peer Benchmarking Engine (June)

- Peer group assignment logic - FR09

- Aggregate stats (median, percentiles) computation - FR10

- Percentile comparison endpoint - FR11

- Small-group fallback (relax grouping rules) - UC-05 exception

- basis-path testing target (two methods with complex branching logic)

- Deliverable: peer comparison working end-to-end on dashboard

Phase 6 — Insight Generation (July)

- Rule-based insight cards from user-vs-peer gaps - FR12

- Positive-reinforcement fallback path - UC-06 alt flow

- Deliverable: insights tab functional

Phase 7 — History, Polish, NFRs (August)

- Simulation history - FR13

- Performance pass (NFR-01, dashboard <2s)

- Error handling / offline resilience (NFR-04)

- Deliverable: feature-complete app

Phase 8 — Testing & Coding-Agent Exercises (September)

- Full black-box + white-box test suite, documented results

- Coding-agent exercises (regenerate a control class from tests; one additional experiment)

- Deliverable: test cases + results, reflection report

Phase 9 — Demo Prep & Submission (October)

- Finalize SRS/UC/class diagram/dialog map to match final code

- Demo script (13–15 min live + highlights)

- Deliverable: full submission package